# RigPro — Deployment Approval Request

### For: Kevin

### Subject: Cost Approval to Deploy RigPro Safety Management Platform on Azure

## What I Am Asking For

Approval to deploy the RigPro digital safety management platform on Microsoft Azure cloud.

Annual cost: ~$312/year to start

One-time setup cost: $0 (no licensing fees, no upfront payment)

Time to deploy: 1 day (infrastructure is already built and tested)

## What the Platform Does

RigPro replaces paper-based safety processes with a digital system that covers:

Job Safety Assessments (JSA) — digital forms with automatic hazard detection

Equipment inspections — scored automatically, issues flagged and escalated instantly

Issue and corrective action tracking — nothing gets forgotten

Real-time dashboard for management visibility

Full audit trail — every action timestamped and signed

Works offline on vessels and rigs — syncs when internet reconnects

The system is fully built and currently running on a free test server. This request is to move it to a production environment on Microsoft Azure.

## Why RigPro — Not an Off-the-Shelf Product

| Reason | Detail |
| --- | --- |
| No per-user fee | Every competing platform (SafetyCulture, Intelex, Cority) charges per user per month. RigPro has a flat hosting cost — adding 10 or 100 users costs nothing extra. |
| Built for our operations | Designed specifically for vessel and rig environments — offline-first so field workers on boats with no internet can still complete inspections and JSAs and sync when back in range. |
| Already built and owned | The platform is fully developed and tested. There is no additional development cost to deploy. We own the code — no vendor can increase prices, change features, or discontinue the product. |
| Customisable | Inspection templates, hazard questions, and escalation rules can be changed by our team at any time without paying a vendor for customisation work. |
| No lock-in | The app runs on standard open-source technology (Python, PostgreSQL, Docker). It can be moved to any cloud provider or hosted on-premise at any time. |

## Current Situation (The Cost of Doing Nothing)

Without a digital system, every day the team faces:

| Risk | Business Impact |
| --- | --- |
| No audit trail when incidents occur | Legal exposure — cannot prove compliance |
| Inspections done inconsistently on paper | Hazards missed, no escalation path |
| Issues raised on-site get forgotten | Risks recur, no documented resolution |
| Management gets paper summaries, not live data | Cannot act in real time |

One undetected hazard leading to a workplace incident costs $50,000–$200,000 in legal, compensation, and downtime costs. The entire platform pays for itself if it prevents a single incident.

## Cost Comparison

### Option A — Buy an Off-the-Shelf Solution (SafetyCulture iAuditor)

SafetyCulture is the industry standard SaaS platform. It charges per user, per month.

| Users | SafetyCulture Cost | RigPro on Azure |
| --- | --- | --- |
| 35 users (today) | $10,500 / year | $312 / year |
| 100 users (growth target) | $30,000 / year | $480 / year |
| 200 users (long term) | $60,000 / year | $1,200 / year |

RigPro has no per-user fee. Adding 65 more people to the team costs nothing extra.

### Option B — Deploy RigPro on Azure (Recommended)

| Cost Item | Monthly | Annual |
| --- | --- | --- |
| Azure App Service (runs the application) | ~$13 | ~$156 |
| Azure PostgreSQL (database) | ~$12 | ~$144 |
| Azure Blob Storage (PDFs and files) | ~$0.50 | ~$6 |
| Azure account setup | $0 | $0 |
| Software license | $0 | $0 |
| Total | ~$26 | ~$312 |

## Cost Over Time — Your Specific Numbers

Based on the current team of 35 users and expected growth to 100+:

| Timeframe | Users | Inspections/Day | Annual Cost |
| --- | --- | --- | --- |
| Now | 35 | 1–5 | ~$312 |
| 6–18 months | 50–100 | 5–10 | ~$480 |
| 2–3 years | 100+ | 10–20 | ~$1,200 |

Costs only increase when the number of simultaneous users grows — not when inspection volume increases. Going from 1 inspection/day to 10 inspections/day adds less than $12/year.

## 3-Year Cost Comparison

|  | SafetyCulture (35 → 100 users) | RigPro on Azure |
| --- | --- | --- |
| Year 1 | ~$15,000 | ~$360 |
| Year 2 | ~$24,000 | ~$480 |
| Year 3 | ~$30,000 | ~$600 |
| 3-Year Total | ~$69,000 | ~$1,440 |

Estimated 3-year saving: ~$67,000

## Risk and Reliability

| Concern | Answer |
| --- | --- |
| What if Azure goes down? | Azure SLA guarantees 99.95% uptime (~4 hours downtime/year). Field workers can continue offline and sync when back online. |
| Who maintains it? | Azure manages all server infrastructure. Code updates are one command by an internal developer. |
| Is data backed up? | Azure PostgreSQL has automatic daily backups with 7-day retention included at no extra cost. |
| Can we move away from Azure later? | Yes. The app runs on standard Docker containers and works on any cloud platform or on-premise server. No vendor lock-in. |
| What if the team grows faster than expected? | Upgrading the server tier is one command — takes 2 minutes, no downtime. |

## What I Need From You

[ ] Approval to spend ~$312/year (~$26/month) on Azure services starting from deployment date

[ ] Confirmation that the budget can scale to ~$480/year (~$40/month) when the team reaches 100 users

[ ] Approval to create an Azure subscription under the company account (or confirmation of which existing account to use)

## Next Step

Once cost approval is received, I will proceed to get technical approval from Malishini and schedule the deployment for a low-activity period.

Prepared by: Vinuki Thiranya

Date: July 2026